WESTERN RIO BLANCO METROPOLITAN RECREATION & PARK DISTRICT

Board of Directors Meeting Minutes

March 9, 2026

LOCATION	Western Rio Blanco Metropolitan Recreation & Park District

611 South Stanolind Avenue

Rangely, CO 81648

BOARD PRESENT: Jack Richens, Bryand Ellis, Jason Kurrasch, Jessy Powell, Brielle Smuts showed at 6:01

OTHERS PRESENT: Erin LeBleu, Administrative Assistant, Tim Webber, Director.

A.    CALL TO ORDER

a) Jason Kurrasch called the meeting to order at 6:00 p.m.

B.    PLEDGE OF ALLEGIANCE

C.    ROLL CALL

a) All board members are present.

D.    APPROVAL OF THE AGENDA

a) Bryan made a motion to approve. Jack seconded; motion passed.

E.    PUBLIC INPUT

F.    APPROVAL OF PREVIOUS MEETING MINUTES

a) February 9, 2026- Jack made a motion; Bryan seconded. Motion Passed.

G.   FINANCIALS

a) Jessy made a motion to approve February 9, 2026, financials; Bryan seconded the motion; motion passed.

H.   REPORTS

a) Concrete will start to be poured tomorrow 3/10/26 and once it’s all complete it needs to sit for 7 days before any equipment can go on it. The water well for the slide will be poured last once the slide is put in. Tim has a meeting with Splashtacular to schedule them to come and put the slide in. They also have somebody that can do the painting so they will give us a quote on what that will cost. The garage door should be put up at the end of March. R&R will be here to finish up, then we can fill the pool with water, Tim will know more next Monday. Tim spoke with a guy about fixing the stucco pillars and he said we need to replace all of them. CEM will be here once the pool is complete and filled to set up the new chemical feeders. Ducey’s will come finish the electrical after the concrete is done. There were some items damaged by May’s Concrete when taking out the old concrete so he will see if they can pay for some of those expenses. Jason asked with Tim having surgery again March 31,2026 how things will operate and look going forward with the pool. Tim said, “we will be having a staff meeting this week and next to let employees know the schedule of things and also to keep Richard in the know of contractors so he can be here.” Carson Palacios is the new full time maintenance hired January 1,2026. Brielle mentioned doing a manual to replace the RTU’s so when Tim in out and it needs done others know how to do it. Tim is going to train Carson and Richard on this. Richard found a used F150 for $38,400.

I. SUPERVISOR REPORTS

I.       NEW BUSINESS

J.     OLD BUSINESS

a) Jason will be out of the state for work and will miss our next board meeting. Tim will call in since he will be out after surgery.

K.   OTHER

L.    EXECUTIVE SESSION

a) None

M.  ADJOURNMENT

a) Jack made a motion to adjourn the meeting; Bryan seconded the motion to adjourn; all were in favor- motion passed.  Meeting adjourned at 6:18 p.m.

Respectfully submitted						ATTEST:

_________________________________			____________________________________

Erin LeBleu, Admin. Assistant					Jessy Powell, Secretary