WESTERN RIO BLANCO METROPOLITAN RECREATION & PARK DISTRICT

Board of Directors Meeting Minutes

February 9, 2026

LOCATION	Western Rio Blanco Metropolitan Recreation & Park District

611 South Stanolind Avenue

Rangely, CO 81648

BOARD PRESENT: Jack Richens, Brielle Smuts, Bryand Ellis, and Jason Kurrasch. Jessy Powell is excused.

OTHERS PRESENT: Erin LeBleu, Administrative Assistant, Tim Webber, Director.

A.    CALL TO ORDER

a) Jason Kurrasch called the meeting to order at 6:00 p.m.

B.    PLEDGE OF ALLEGIANCE

C.    ROLL CALL

a) All board members are present except Jessy Powell who is excused.

D.    APPROVAL OF THE AGENDA

a) Bryan made a motion to approve. Brielle seconded; motion passed.

E.    PUBLIC INPUT

F.    APPROVAL OF PREVIOUS MEETING MINUTES

a) January 12, 2026- Jack made a motion; Bryan seconded. Motion Passed.

G.   FINANCIALS

a) Brielle made a motion to approve January 12, 2026, financials; Jack seconded the motion; motion passed.

H.   REPORTS

a) The slurry back fill is complete; it took them about two and a half days to back fill.  Mays Construction said they can’t be here until March 9th to pour the concrete which will take 3-5 days. The other things needed done are based on the concrete being poured. Ken from Mays Construction came up today and measured the area for concrete because prices went up at the beginning of the year. Tim ordered the doors for the pump room. Mays is going to have a meeting to see if they can pour sooner, Tim asked if there was a way of pouring where the slide goes so we can get them out here to do the slide but hasn’t heard back about that. Tim said the slurry fill was the best option because it would’ve taken a lot longer if we had too manually do it. The concrete around the pool is about 4-6 inches thick and in the pump room it’s around 6-8 inches thick. Tim and Richard are starting to look at fireworks and are a little concerned about the lack of moisture we have had so we will order and see what happens. It’s been talked about having personal golf carts at the course and Tim says they have to be insured, and if Chris is bringing any for the big tournaments then those will have to be insured at that time.

I. SUPERVISOR REPORTS

I.       NEW BUSINESS

J.     OLD BUSINESS

a) Will get some information about alcohol inventory at the golf course and how other people do it.

K.   OTHER

L.    EXECUTIVE SESSION

a) None

M.  ADJOURNMENT

a) Brielle made a motion to adjourn the meeting; Jack seconded the motion to adjourn; all were in favor- motion passed.  Meeting adjourned at 6:22 p.m.

Respectfully submitted						ATTEST:

_________________________________			____________________________________

Erin LeBleu, Admin. Assistant					Jessy Powell, Secretary